# UPDATED TIMELINE

With these modules:

- Employee

- Job

- Organization

- Contract

- History

- Audit

- Separation
(+ possible extras later)

⏳ New Estimate: 8–11 weeks

- 8 weeks → aggressive, focused

- 10–11 weeks → realistic with debugging + polish

🧱 PHASE STRUCTURE (Hybrid Model)

🧪 Phase 1 — Core Foundation (Week 1–2)

TDD-heavy

Focus:

- Database

- Testing setup

- Core entities

Tasks:

- Setup SQLite + database.py

- Setup pytest

- Write first tests (Employee, Job, Organization)

- Build minimal schema:

  - Employee

  - Job

  - Organization (company/division/department)

Output:

✔ DB running
✔ Tests running
✔ First models working via TDD

🧪 Phase 2 — Core HR Modules (Week 3–5)

TDD backend + light UI after each module

Modules:

- Employee

- Job

- Organization

Workflow per module:

- 🧪 Write tests (CRUD + rules)

- 🚧 Implement service layer

- 🔧 Refactor

- 🖥️ Build UI (Waterfall style for that module)

Example (Employee Week):

- test_create_employee

- test_employee_requires_name

- test_assign_job

➡️ THEN build UI:

- Add Employee Form

- Employee Table View

Output:

✔ Fully working core HR system
✔ UI usable for main flows

🧪 Phase 3 — Extended Modules (Week 6–8)

Modules:

- Contract

- History

- Separation

🔹 Contract

- Start date, end date, type

- Linked to employee

🔹 History

- Tracks changes (job changes, promotions)

- Might overlap with Audit

🔹 Separation

- Termination/resignation

- Reason + date

TDD Focus:

- Business rules:

  - Cannot terminate non-existent employee

  - Contract must have valid dates

  - History logs changes correctly

Output:

✔ Full employee lifecycle covered

🧪 Phase 4 — Audit + System Integrity (Week 9)

Module:

- Audit

Tracks:

- Who changed what

- When it changed

TDD Tests:

- Log created on update

- Log created on delete

- Log linked to user (or system)

Output:

✔ System traceability (VERY strong feature)

🖥️ Phase 5 — UI Completion (Week 10)

Now do Waterfall UI finishing

Tasks:

- Dashboard

- Search/filter

- Navigation cleanup

- Link all modules together

Output:

✔ Complete desktop HR system UI

🧪 Phase 6 — Testing + Polish (Week 11)

Tasks:

- Run full test suite

- Fix edge cases

- Improve UX

- Add confirmations & error dialogs

📅 DAILY WORKFLOW (HYBRID)

🧪 Backend Days (TDD Days)

🔁 Cycle:

- Write failing test

- Make it pass

- Refactor

- Run all tests

👉 Output = working logic

🖥️ UI Days (Waterfall Days)

🔁 Cycle:

- Design screen

- Build UI

- Connect to service

- Manual test

👉 Output = working interface

🧩 MODULE-BY-MODULE TASK BREAKDOWN

👤 Employee (Core)

TDD

- Create employee

- Update employee

- Assign job

- Link to organization

UI

- Add form

- View table

- Edit/delete

💼 Job

TDD

- Create job

- Salary range validation

- Link to department

🏢 Organization

(Company → Division → Department)

TDD

- Create hierarchy

- Assign employee to department

📄 Contract

TDD

- Create contract

- Validate dates

- Link to employee

📜 History

TDD

- Record job changes

- Record salary updates

⚠️ Separation

TDD

- Terminate employee

- Store reason/date

- Prevent active assignment after termination

🧾 Audit

TDD

- Log every CRUD action

- Store timestamp + action type

📌 GitHub Board (Hybrid Version)

🟦 Columns:

- 📥 Backlog

- 🧪 Test (Write)

- 🚧 Implement (Pass Test)

- 🔧 Refactor

- 🖥️ UI Build

- 🧪 UI Testing

- ✅ Done

🔁 Example Card Flow (REAL)

Issue: Employee Creation

- 🧪 Write test → move to "Test"

- 🚧 Code → move to "Implement"

- 🔧 Clean → move to "Refactor"

- 🖥️ Build form → move to "UI Build"

- 🧪 Test UI → move to "UI Testing"

- ✅ Done

⚠️ Important Design Advice (Based on Your Scope)

You are now building something close to a mini HRIS system.

So:

🔴 Avoid:

- Putting all logic in database.py

- Skipping relationships

- Building UI first

🟢 Prioritize:

- Service layer (VERY important)

- Clean relationships

- Small testable units

🚀 If you want next step (HIGHLY recommended)

I can:
✔ Design your FULL database schema with all these modules (properly normalized)
✔ Generate your pytest starter setup + first 10 tests
✔ Build your Employee module end-to-end (TDD style)

That next step will save you weeks of mistakes 👍

🥇 MILESTONE 1 — Foundation & Setup

🧾 Issue: Initialize Project Repository

Labels: setup, backend
Priority: P0-critical

Description:
Initialize the project with proper structure and version control.

Acceptance Criteria:

- Git repo initialized

- .gitignore added (Python)

- Initial commit created

🧾 Issue: Setup Virtual Environment & Dependencies

Labels: setup, backend
Priority: P0-critical

Description:
Setup Python virtual environment and install required dependencies.

Acceptance Criteria:

- Virtual environment created

- pytest installed

- requirements.txt created

🧾 Issue: Create Project Folder Structure

Labels: setup, backend
Priority: P1-High

Description:
Create base folder structure for modular development.

Acceptance Criteria:

- models/, services/, tests/, ui/ folders created

- __init__.py added where needed

🧾 Issue: Setup SQLite Database Connection

Labels: backend, database
Priority: P0-critical

Description:
Implement database connection handler in database.py.

Acceptance Criteria:

- SQLite connection established

- Reusable connection function created

🧾 Issue: Create Initial Database Tables

Labels: backend, database
Priority: P0-critical

Description:
Create base tables: Employee, Job, Organization.

Acceptance Criteria:

- Tables created successfully

- Schema verified

🧾 Issue: Setup Pytest Framework

Labels: testing, tdd
Priority: P0-critical

Description:
Configure pytest for running tests.

Acceptance Criteria:

- tests/ folder recognized

- Dummy test passes

🥈 MILESTONE 2 — Core HR Modules

Employee Module

🧾 Issue: Test Employee Creation

Labels: testing, tdd, employee
Priority: P0-critical

Description:
Write failing test for creating employee.

Acceptance Criteria:

- Test fails initially

- Validates employee creation

🧾 Issue: Implement Employee CRUD Service

Labels: backend, employee
Priority: P0-critical

Description:
Implement CRUD operations for employee.

Acceptance Criteria:

- Create, Read, Update, Delete works

- Tests pass

🧾 Issue: Add Employee Validation Rules

Labels: backend, employee
Priority: P1-High

Description:
Ensure required fields and valid inputs.

Acceptance Criteria:

- First/last name required

- Invalid input rejected

🧾 Issue: Build Employee UI (Form + List)

Labels: frontend, ui, employee
Priority: P1-High

Description:
Create UI for managing employees.

Acceptance Criteria:

- Add employee form works

- Employee list displays data

Job Module

🧾 Issue: Test Job Creation & Validation

Labels: testing, tdd, job
Priority: P1-High

🧾 Issue: Implement Job CRUD Service

Labels: backend, job
Priority: P1-High

🧾 Issue: Build Job UI

Labels: frontend, ui, job
Priority: P2-Medium

🏢 Organization Module

🧾 Issue: Test Organization Structure

Labels: testing, tdd, organization
Priority: P1-High

🧾 Issue: Implement Organization Service

Labels: backend, organization
Priority: P1-High

🧾 Issue: Build Organization UI

Labels: frontend, ui, organization
Priority: P2-Medium

🥉 MILESTONE 3 — Contracts & Lifecycle

## Contract Module

🧾 Issue: Test Contract Creation

Labels: testing, tdd, contract
Priority: P1-High

🧾 Issue: Implement Contract Service

Labels: backend, contract
Priority: P1-High

🧾 Issue: Build Contract UI

Labels: frontend, ui, contract
Priority: P2-Medium

## History Module

🧾 Issue: Test History Logging

Labels: testing, tdd, history
Priority: P1-High

🧾 Issue: Implement History Service

Labels: backend, history
Priority: P1-High

## Separation Module

🧾 Issue: Test Employee Separation Logic

Labels: testing, tdd, separation
Priority: P1-High

🧾 Issue: Implement Separation Service

Labels: backend, separation
Priority: P1-High

🧾 Issue: Build Separation UI

Labels: frontend, ui, separation
Priority: P2-Medium

🏅 MILESTONE 4 — Audit & Integrity

🧾 Issue: Test Audit Logging

Labels: testing, tdd, audit
Priority: P1-High

🧾 Issue: Implement Audit Service

Labels: backend, audit
Priority: P1-High

🧾 Issue: Integrate Audit Across Services

Labels: backend, audit
Priority: P0-critical

MILESTONE 5 — UI Completion

🧾 Issue: Build Main Dashboard

Labels: frontend, ui
Priority: P2-Medium

🧾 Issue: Implement Navigation System

Labels: frontend, ui
Priority: P1-High

🧾 Issue: Add Search & Filters

Labels: frontend, ui
Priority: P2-Medium

MILESTONE 6 — Testing & Polish

🧾 Issue: Full System Testing

Labels: testing
Priority: P0-critical

🧾 Issue: Fix Bugs & Edge Cases

Labels: bug
Priority: P0-critical

🧾 Issue: Refactor Codebase

Labels: refactor
Priority: P2-Medium

🧾 Issue: Improve UI/UX

Labels: frontend, ui
Priority: P3-Low